🎯 Goal

Build a web dashboard where an analyst can paste an IP / URL / hash / domain and instantly get:

- Threat intel from multiple sources (VirusTotal, OTX, AbuseIPDB, etc.)

- A combined risk score

- Links to original reports

- Exportable report (PDF/CSV)

🏗️ Base Foundation

1. Frontend (UI)

- A simple search bar + tabs for IP, Hash, Domain, URL.

- Results displayed in cards (like “VirusTotal verdict”, “OTX tags”, “Shodan open ports”).

- Filters: show only malicious / suspicious / clean results.

👉 Tech: React.js or Next.js (or Flask + Bootstrap if you want to keep it simple).

2. Backend (API Collector)

- Core logic that queries multiple public/free APIs:

  - VirusTotal API (hashes, domains, IPs)

  - AlienVault OTX (IOC pulses, threat actor tags)

  - AbuseIPDB (IP reputation)

  - Shodan (open ports, vulnerabilities)

  - GreyNoise (is this IP noisy / scanner / benign?)

- Normalize responses → Store in a common JSON format.

👉 Tech: Python (Flask / FastAPI). Perfect for calling APIs + handling logic.

3. Database (Optional but useful)

- Store queries so users don’t re-check the same IOC multiple times.

- Allow historical lookups (e.g., “Did we check this IP last month?”).

- DB: SQLite (for simple MVP) → PostgreSQL (if scaling).

4. Risk Scoring Engine

- Simple rule-based scoring:

  - If ≥2 sources say “malicious” → mark High Risk.

  - If 1 suspicious, 1 benign → mark Medium Risk.

  - Else Low Risk.

- Display as color-coded bar (Green / Yellow / Red).

5. Extra Features (Phase 2)

- Export IOC report in PDF/CSV (useful for SOC tickets).

- API for internal SOC tools → so they can feed IOCs into your system.

- User login (so teams can track what they searched).

- IOC tagging (e.g., “Seen in Phishing Case #101”).

🚀 Implementation Roadmap

- MVP (2–3 Weeks)

  - Simple web form → Paste IOC → Query VirusTotal + OTX → Show JSON results.

- Stage 2

  - Add AbuseIPDB, Shodan, GreyNoise.

  - Normalize results into one clean report.

  - Add risk score.

- Stage 3

  - Build export to PDF/CSV.

  - Add small DB for history.

  - Polish UI with charts (pie chart: “X% malicious verdicts”).

🔑 Why This Works

- Analysts hate context switching → your tool saves time.

- SOC managers love reports → your tool auto-documents evidence.

- Free APIs → Low-cost to start.